Below are the key risks and challenges associated with the AI Adoption Project at ABCDE Ltd., categorized into different dimensions for clarity:

| Category | Risk/Challenge | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| 1. Data Quality & Availability | Incomplete, inconsistent, or unstructured data | Poor model performance, inaccurate outcomes | Perform early data audits, implement robust data governance, invest in data engineering |
| 2. Integration Issues | Difficulty integrating AI solutions with legacy systems | Delays in deployment, operational disruptions | Plan integration roadmap, use APIs/middleware, allocate dedicated DevOps support |
| 3. Talent & Skills Gap | Lack of internal expertise in AI/ML technologies | Overreliance on external vendors, slow progress | Provide staff training, hire specialized talent, leverage partnerships |
| 4. Change Resistance | Employees resist adopting AI-driven workflows | Low adoption, reduced ROI | Strong change management, early engagement, clear communication of benefits |
| 5. Ethical & Legal Concerns | Risks of biased models, data privacy violations, or regulatory non-compliance | Legal repercussions, reputational damage | Involve legal early, implement fairness checks, adhere to data privacy frameworks |
| 6. Cost Overruns | Underestimation of AI development, infrastructure, or vendor costs | Budget constraints, project delays | Set realistic budget, build in contingency funds, track costs regularly |
| 7. Unrealistic Expectations | Stakeholders expect immediate ROI or magic-bullet solutions | Disillusionment, loss of support | Align expectations from the start, show quick wins, report incremental progress |
| 8. Model Performance Drift | AI models lose accuracy over time due to changing data | Incorrect decisions, trust erosion | Regular retraining cycles, monitoring dashboards, establish feedback loops |
| 9. Security Vulnerabilities | AI models may expose sensitive systems or be targeted by adversarial attacks | Data breaches, operational risks | Adopt AI security best practices, perform regular penetration testing |
| 10. Vendor Lock-in | Overdependence on a specific AI tool or platform | Flexibility loss, future switching costs | Favor open standards, negotiate flexible vendor terms, ensure portability |